ADAPT Team Delivery Framework Scaffold v0.1

1. Purpose

This document defines the scaffold for deploying ADAPT into a real software delivery project with a team.

ADAPT is treated as the governance framework for AI-assisted delivery. It is not a single chatbot, not a single agent, and not a free-form automation layer. It is a governed project operating model that converts business requirements into controlled team execution through source truth, Director-led coordination, scoped workcells, internal agent teams, guardrails, context packs, handoffs, evidence, validation, integration, consolidation, and continuous adaptation.

The goal of this scaffold is to initialize ADAPT safely for a project where the team may not yet be fully onboarded. At the beginning, ADAPT may contain only requirements, source truth, and the Director Lane. Workcells are created later through onboarding.

2. Core Principles

ADAPT follows these operating principles:

- Source truth must be explicit.

- Conversation is not authority.

- Repository artifacts are the durable memory.

- Director Lane controls project movement but does not mutate code.

- Workcells execute scoped work.

- Each human team member gets a governed workcell.

- Each workcell may contain multiple internal agents.

- Developer self-validation is not QA signoff.

- QA Workcells are independent validation lanes.

- Guardrails enforce lane safety.

- Handoffs must be atomic.

- Context must be computed, not dumped.

- No lane closes on confidence; a lane closes only on evidence.

- Gaps are first-class workflow objects.

- Planning recommends work distribution; Director approves it.

- Janitor keeps ADAPT sustainable by archiving, compacting, and flagging stale artifacts.

- Director consolidates each cycle before the next cycle begins.

3. Initial Deployment State

At initialization, the project may have no developer lanes, no QA lanes, and no Integrator lane yet.

Initial ADAPT state:

ADAPT/

├── 00_FRAMEWORK/

├── 01_SOURCE_TRUTH/

├── 02_DIRECTOR_LANE/

├── 08_TEMPLATES/

└── 14_MEMORY_BANK/

Initial authority:

Director Lane exists.

Requirements exist.

No workcells exist yet.

No implementation lanes exist yet.

No QA lanes exist yet.

Workcells are created only through the Onboarding Orchestrator.

4. Full Scaffold Structure

ADAPT/

├── 00_FRAMEWORK/

│   ├── ADAPT_FRAMEWORK.md

│   ├── GOVERNANCE_RULES.md

│   ├── ROLE_MODEL.md

│   ├── ARTIFACT_STANDARDS.md

│   └── GLOSSARY.md

│

├── 01_SOURCE_TRUTH/

│   ├── REQUIREMENTS_INDEX.md

│   ├── BUSINESS_ITEMS.md

│   ├── REQUIREMENT_SECTION_MAP.md

│   ├── ACCEPTANCE_CRITERIA.md

│   ├── OPEN_QUESTIONS.md

│   └── SOURCE_TRUTH_VERSION_LOG.md

│

├── 02_DIRECTOR_LANE/

│   ├── DIRECTOR_IDENTITY.md

│   ├── PROJECT_CONTROL_PLANE.md

│   ├── INTAKE_REGISTER.md

│   ├── WORKCELL_REGISTRY.md

│   ├── LANE_ASSIGNMENT_MATRIX.md

│   ├── DEPENDENCY_MAP.md

│   ├── GAP_REGISTER.md

│   ├── BLOCKER_REGISTER.md

│   ├── DECISION_LOG.md

│   ├── ACCEPTED_WORK_REGISTER.md

│   ├── CARRY_OVER_REGISTER.md

│   └── CONSOLIDATION_REPORTS/

│

├── 03_WORKCELLS/

│   ├── INTEGRATOR_<NAME>/

│   ├── BACKEND_<NAME>/

│   ├── BACKEND_<NAME>/

│   ├── FRONTEND_<NAME>/

│   ├── QA_<NAME>/

│   └── QA_<NAME>/

│

├── 04_INTEGRATION/

│   ├── INTEGRATION_CONTRACTS.md

│   ├── API_CONTRACTS.md

│   ├── UI_BE_CONTRACTS.md

│   ├── PIPELINE_STATUS.md

│   ├── MERGE_READINESS.md

│   ├── RELEASE_READINESS.md

│   └── INTEGRATION_GAPS.md

│

├── 05_VALIDATION/

│   ├── QA_STRATEGY.md

│   ├── TEST_CASE_INDEX.md

│   ├── DEFECT_REGISTER.md

│   ├── VALIDATION_EVIDENCE.md

│   ├── REGRESSION_RISK_MAP.md

│   └── SIGNOFF_REGISTER.md

│

├── 06_HANDOFFS/

│   ├── ACTIVE/

│   ├── CONSUMED/

│   └── ARCHIVE/

│

├── 07_GUARDRAILS/

│   ├── SCOPE_GUARDRAIL.md

│   ├── CONTEXT_GUARDRAIL.md

│   ├── EVIDENCE_GUARDRAIL.md

│   ├── CONTRACT_GUARDRAIL.md

│   ├── MUTATION_GUARDRAIL.md

│   ├── QA_INDEPENDENCE_GUARDRAIL.md

│   └── HANDOFF_GUARDRAIL.md

│

├── 08_TEMPLATES/

│   ├── WORKCELL_IDENTITY_TEMPLATE.md

│   ├── SCOPE_CONTRACT_TEMPLATE.md

│   ├── AGENT_TEAM_TEMPLATE.md

│   ├── ROADMAP_TEMPLATE.md

│   ├── HANDOFF_TEMPLATE.md

│   ├── EVIDENCE_REPORT_TEMPLATE.md

│   ├── GAP_TEMPLATE.md

│   ├── BLOCKER_TEMPLATE.md

│   ├── CONTEXT_PACK_TEMPLATE.md

│   ├── CONTEXT_DELTA_TEMPLATE.md

│   └── VALIDATION_REPORT_TEMPLATE.md

│

├── 09_CHALLENGE_LANE/

│   ├── CHALLENGE_IDENTITY.md

│   ├── CHALLENGE_REGISTER.md

│   └── CHALLENGE_REPORT_TEMPLATE.md

│

├── 10_CONTEXT_ECONOMY/

│   ├── CONTEXT_RULES.md

│   ├── CONTEXT_BUDGETS.md

│   ├── CONTEXT_INDEX.md

│   ├── CONTEXT_PACKS/

│   │   ├── ACTIVE/

│   │   └── ARCHIVE/

│   ├── CONTEXT_DELTAS/

│   └── CONTEXT_SUMMARIES/

│

├── 11_ONBOARDING/

│   ├── ONBOARDING_RULES.md

│   ├── ROLE_TO_WORKCELL_MAP.md

│   ├── ONBOARDING_REQUESTS/

│   └── ONBOARDING_REPORTS/

│

├── 12_JANITOR/

│   ├── JANITOR_RULES.md

│   ├── STALE_ARTIFACT_REGISTER.md

│   ├── ARCHIVE_CANDIDATES.md

│   ├── CLEANUP_REPORTS/

│   └── COMPACTION_SUMMARIES/

│

├── 13_PLANNING/

│   ├── PLANNING_RULES.md

│   ├── MILESTONE_REGISTER.md

│   ├── CAPACITY_MODEL.md

│   ├── MILESTONE_PLANS/

│   ├── WORKCELL_ROADMAPS/

│   ├── OVEREXTENSION_RISK_REPORTS/

│   └── DEPENDENCY_SEQUENCES/

│

└── 14_MEMORY_BANK/

├── REFERENCES_INDEX.md

└── NOTES.md

5. Framework Layer

Folder:

ADAPT/00_FRAMEWORK/

Purpose:

The Framework Layer defines the reusable ADAPT rules for the project. It should be stable and changed only when the governance model itself changes.

Required files:

ADAPT_FRAMEWORK.md

GOVERNANCE_RULES.md

ROLE_MODEL.md

ARTIFACT_STANDARDS.md

GLOSSARY.md

Responsibilities:

- Define what ADAPT is for this project.

- Define artifact standards.

- Define role boundaries.

- Define handoff rules.

- Define evidence rules.

- Define guardrail expectations.

- Define language used across the project.

This layer does not assign work, write code, test features, or certify delivery.

6. Source Truth Layer

Folder:

ADAPT/01_SOURCE_TRUTH/

Purpose:

The Source Truth Layer stores normalized business and project truth.

Required files:

REQUIREMENTS_INDEX.md

BUSINESS_ITEMS.md

REQUIREMENT_SECTION_MAP.md

ACCEPTANCE_CRITERIA.md

OPEN_QUESTIONS.md

SOURCE_TRUTH_VERSION_LOG.md

Responsibilities:

- Store approved requirements.

- Break requirements into sections.

- Record business rules.

- Record acceptance criteria.

- Track open questions.

- Track superseded requirement versions.

- Prevent old requirements from silently competing with current truth.

Requirement versioning rule:

REQ-001-v2 supersedes REQ-001-v1.

REQ-001-v1 must not be deleted.

REQ-001-v1 must be marked as superseded.

7. Director Lane

Folder:

ADAPT/02_DIRECTOR_LANE/

Purpose:

Director Lane is the no-code project control lane. It controls project movement, intake, assignments, blockers, gaps, onboarding, planning approval, consolidation, and certification.

Director Lane has no code mutation authority.

Allowed Director mutations:

PROJECT_CONTROL_PLANE.md

INTAKE_REGISTER.md

WORKCELL_REGISTRY.md

LANE_ASSIGNMENT_MATRIX.md

DEPENDENCY_MAP.md

GAP_REGISTER.md

BLOCKER_REGISTER.md

DECISION_LOG.md

ACCEPTED_WORK_REGISTER.md

CARRY_OVER_REGISTER.md

CONSOLIDATION_REPORTS/

Forbidden Director mutations:

application source code

backend code

frontend code

test code

pipeline files

deployment files

feature implementation files

Director internal orchestrators:

Intake Orchestrator

Source Truth Orchestrator

Lane Assignment Orchestrator

Dependency Orchestrator

Gap Orchestrator

Certification Orchestrator

Consolidation Orchestrator

Director core workflow:

Receive intake

→ normalize source truth

→ analyze impact

→ assign or reassign work

→ route blockers and gaps

→ approve planning outputs

→ monitor evidence

→ certify accepted truth

→ consolidate cycle

8. Workcell Layer

Folder:

ADAPT/03_WORKCELLS/

Purpose:

Each human team member gets one governed ADAPT Workcell. The Workcell defines the person’s role, scope, internal agents, roadmap, tasks, handoffs, blockers, and evidence obligations.

Default team structure:

INTEGRATOR_<NAME>

BACKEND_<NAME>

BACKEND_<NAME>

FRONTEND_<NAME>

QA_<NAME>

QA_<NAME>

Each workcell should contain:

WORKCELL_IDENTITY.md

SCOPE_CONTRACT.md

AGENT_TEAM.md

ROADMAP.md

TASK_REGISTER.md

EVIDENCE_LOG.md

HANDOFFS.md

BLOCKERS.md

CONTEXT_DELTAS.md

Workcell rule:

A workcell may act deeply inside its assigned scope.

A workcell must stop or hand off when work exceeds its scope.

9. Integrator Workcell

Purpose:

The Integrator Workcell owns cross-lane technical joining, pipeline awareness, merge readiness, contracts, integration gaps, and authorized integration-level fixes.

Integrator does not own all feature logic.

Integrator agents:

Integration Intake Agent

Contract Reconciliation Agent

API / UI Binding Agent

Pipeline / Build Agent

Merge Readiness Agent

Cross-Lane Gap Agent

Integration Evidence Reporter

Integrator responsibilities:

- Receive handoffs from BE, FE, QA, and Director.

- Validate integration readiness.

- Check BE/FE/API contract alignment.

- Track pipeline/build status.

- Detect cross-lane mismatches.

- Route issues back to correct owners.

- Produce integration evidence.

- Produce merge readiness reports.

Integrator outputs:

INTEGRATION_EVIDENCE_REPORT.md

CONTRACT_RECONCILIATION_REPORT.md

MERGE_READINESS_REPORT.md

BUILD_FAILURE_ROUTE.md

HANDOFF_TO_QA_OR_DIRECTOR.md

Integrator limitation:

Integrator must not silently rewrite feature logic owned by BE or FE.

Integrator may only mutate integration/config/pipeline/glue work when authorized.

10. Backend Workcell

Purpose:

Backend Workcells own assigned backend delivery scope.

Backend agents:

Backend Requirement Analyst

Backend Domain / Data Agent

API Contract Agent

Backend Architecture Agent

Backend Builder Agent

Backend Dev Validator

Backend Evidence Reporter

Backend responsibilities:

- Analyze backend obligations from assigned requirements.

- Identify API, service, data, validation, security, and permission rules.

- Define or update API contracts.

- Plan backend implementation.

- Mutate backend code only inside assigned scope.

- Run developer-side validation.

- Produce backend evidence.

- Handoff to Integrator and/or QA.

Backend outputs:

BACKEND_REQUIREMENT_ANALYSIS.md

BACKEND_DATA_IMPACT.md

API_CONTRACT_UPDATE.md

BACKEND_IMPLEMENTATION_PLAN.md

BACKEND_DEV_VALIDATION_REPORT.md

BACKEND_EVIDENCE_REPORT.md

HANDOFF_TO_INTEGRATOR.md

Backend limitation:

Backend Dev Validator is not QA.

Backend cannot produce QA signoff.

Backend cannot silently change frontend behavior.

11. Frontend Workcell

Purpose:

Frontend Workcell owns assigned frontend behavior, UI flow, components, state, client-side validation, and API consumption.

Frontend agents:

Frontend Requirement Analyst

UI Flow Agent

Component / State Agent

API Consumption Agent

Frontend Builder Agent

Frontend Dev Validator

Frontend Evidence Reporter

Frontend responsibilities:

- Analyze frontend obligations from assigned requirements.

- Map user flows.

- Define screen/component/state behavior.

- Identify API expectations.

- Mutate frontend code only inside assigned scope.

- Perform developer-side validation.

- Produce frontend evidence.

- Handoff to Integrator and/or QA.

Frontend outputs:

FRONTEND_REQUIREMENT_ANALYSIS.md

UI_FLOW_MAP.md

FRONTEND_COMPONENT_PLAN.md

STATE_BEHAVIOR_MAP.md

FRONTEND_API_EXPECTATION.md

FRONTEND_DEV_VALIDATION_REPORT.md

FRONTEND_EVIDENCE_REPORT.md

HANDOFF_TO_INTEGRATOR_OR_QA.md

Frontend limitation:

Frontend must not invent backend behavior.

Frontend must route unclear API expectations to Integrator or Backend owner.

Frontend Dev Validator is not QA.

12. QA Workcell

Purpose:

QA Workcells are independent validation lanes. They validate product behavior against accepted source truth.

QA agents:

QA Requirement Analyst

Test Scenario Designer

Regression Mapper

Test Execution Agent

Defect Reproduction Agent

QA Evidence Certifier

QA responsibilities:

- Read accepted requirements and acceptance criteria.

- Create test scenarios.

- Map regression risks.

- Execute validation.

- Record pass/fail evidence.

- Reproduce defects.

- Produce QA signoff recommendation.

QA outputs:

QA_REQUIREMENT_ANALYSIS.md

TEST_SCENARIO_SET.md

TEST_CASE_REGISTER.md

REGRESSION_RISK_MAP.md

QA_EXECUTION_REPORT.md

DEFECT_REPORT.md

QA_VALIDATION_EVIDENCE.md

QA_SIGNOFF_RECOMMENDATION.md

QA statuses:

QA_PASS

QA_FAIL

QA_BLOCKED

QA_PARTIAL

QA_NOT_TESTABLE

CLARIFICATION_REQUIRED

QA limitation:

QA Workcell must remain independent from developer self-validation.

Developer self-validation cannot be treated as QA signoff.

13. Guardrail Orchestrators

Folder:

ADAPT/07_GUARDRAILS/

Purpose:

Guardrails enforce lane safety without micromanaging the team.

Guardrails:

Scope Guardrail

Context Guardrail

Evidence Guardrail

Contract Guardrail

Mutation Guardrail

QA Independence Guardrail

Handoff Guardrail

Guardrail responsibilities:

Scope Guardrail

- Prevents lane ownership bleed.

Context Guardrail

- Prevents stale, insufficient, or excessive context.

Evidence Guardrail

- Prevents claims without proof.

Contract Guardrail

- Protects BE/FE/API/QA alignment.

Mutation Guardrail

- Prevents unauthorized code or artifact changes.

QA Independence Guardrail

- Prevents dev self-validation from becoming QA signoff.

Handoff Guardrail

- Ensures there is one lawful next movement.

Guardrail outcome types:

PASS

WARNING

GAP_CREATED

BLOCKER_CREATED

ROUTE_TO_OWNER

STOP_REQUIRED

14. Context Economy Layer

Folder:

ADAPT/10_CONTEXT_ECONOMY/

Purpose:

The Context Economy Layer keeps ADAPT sustainable by preventing every agent from reading the whole project.

Rule:

No agent reads the whole project by default.

Each agent receives an atomic Context Pack.

Each agent returns a Context Delta.

Context Steward agents:

State Recovery Agent

Job Sizing Agent

Context Selector Agent

Context Pack Builder

Context Delta Processor

Context flow:

Handoff created

→ Context Steward computes minimum safe context

→ Context Pack is generated

→ Agent consumes only the Context Pack

→ Agent produces output and Context Delta

→ Context Steward updates summaries

Job sizes:

XS - classification/status only

S  - small artifact update

M  - bounded lane task

L  - multi-artifact/multi-lane task

XL - too large; must split

Execution choices:

EXECUTE_NOW

SPLIT_FIRST

BLOCK_AND_REQUEST_CLARIFICATION

ROUTE_TO_OWNER

15. Adaptive / Atomic Handoff Dispatch

The ADAPT Action Prompt should perform Adaptive / Atomic Handoff Dispatch.

Runtime workflow:

Run ACTION_PROMPT

→ recover current state

→ locate active handoff or control plane

→ validate authority

→ estimate job size

→ compute minimum safe context

→ generate or attach Context Pack

→ decide execute/split/block/route

→ run authorized orchestrator or workcell

→ produce evidence

→ produce Context Delta

→ emit next handoff

→ update control plane

→ STOP

Critical rule:

ACTION_PROMPT is not the worker.

ACTION_PROMPT is the dispatcher, context packer, and safety gate.

Every run must stop after one bounded movement.

16. Gap Handling

Gaps are first-class workflow objects.

Definition:

GAP = any missing, conflicting, unproven, invalidated, or ambiguous truth that prevents safe execution or certification.

Gap types:

GAP-T01 Requirement Truth Gap

GAP-T02 Translation Gap

GAP-T03 Ownership Gap

GAP-T04 Dependency Gap

GAP-T05 Depth Gap

GAP-T06 Implementation Gap

GAP-T07 Integration Gap

GAP-T08 Validation Gap

GAP-T09 Runtime Gap

GAP-T10 Decision Gap

GAP-T11 Context Gap

Gap workflow:

Detect gap

→ classify gap

→ assign owner

→ assign severity

→ define closure proof

→ route to correct workcell or orchestrator

→ resolve or escalate

→ evaluator verifies closure

→ Director records decision

Gap final states:

RESOLVED

ACCEPTED_RISK

DEFERRED

DUPLICATE

INVALID

BLOCKER

17. Evaluation Orchestrators

Evaluation is evidence-based.

Evaluation lenses:

Requirement Evaluator

Translation Evaluator

Contract Evaluator

Code Mutation Evaluator

Runtime / Pipeline Evaluator

QA Evaluation Orchestrator

Certification Evaluator

Evidence ladder:

1. Requirement evidence

2. Plan evidence

3. Code/change evidence

4. Contract evidence

5. Build/test evidence

6. Runtime/QA evidence

7. Certification evidence

Rule:

No lane closes on confidence.

A lane closes only on evidence.

Evidence claim states:

PROVEN

UNPROVEN

INCOMPLETE

AMBIGUOUS

CONTRADICTED

18. Challenge Lane / 10th Man

Folder:

ADAPT/09_CHALLENGE_LANE/

Purpose:

The Challenge Lane is optional. It exists to challenge consensus and search for hidden failure modes.

Trigger conditions:

all orchestrators agree too quickly

high-risk implementation

security/auth/data/payment concern

major architecture decision

release candidate

large change with no defects found

Director manually requests challenge

Challenge agents:

Consensus Breaker

Failure Mode Hunter

Evidence Skeptic

Challenge Reporter

Challenge outputs:

CHALLENGE_REPORT.md

POSSIBLE_FAILURE_MODE.md

RECOMMENDED_VERIFICATION.md

Challenge result types:

NO_ACTION

CREATE_GAP

CREATE_BLOCKER

REQUEST_ADDITIONAL_VALIDATION

The Challenge Lane has challenge authority, not execution authority.

19. Onboarding Orchestrator

Folder:

ADAPT/11_ONBOARDING/

Purpose:

The Onboarding Orchestrator creates new workcells from the current project truth and role model.

Example command:

Onboard Brian as Integrator

Onboarding workflow:

Receive onboarding command

→ identify person

→ identify role

→ read current requirements

→ read workcell registry

→ read lane assignment matrix

→ detect unowned or role-relevant work

→ scaffold workcell

→ generate scope contract

→ generate agent team

→ generate roadmap

→ register workcell

→ emit first handoff

Onboarding outputs:

WORKCELL_IDENTITY.md

SCOPE_CONTRACT.md

AGENT_TEAM.md

ROADMAP.md

TASK_REGISTER.md

HANDOFFS.md

EVIDENCE_LOG.md

BLOCKERS.md

ONBOARDING_REPORT.md

Onboarding rule:

Onboarding does not randomly assign work.

Onboarding uses source truth, role, current assignments, dependency map, and planning rules.

20. Planning Orchestrator

Folder:

ADAPT/13_PLANNING/

Purpose:

The Planning Orchestrator takes the next milestone and distributes work into bounded workcell roadmaps.

Planning reads:

accepted source truth

milestone objective

workcell registry

capacity model

lane assignment matrix

dependency map

open blockers

open gaps

carry-over work

Planning workflow:

Receive milestone

→ analyze milestone goal

→ slice work into bounded chunks

→ sequence dependencies

→ map work to workcells

→ check capacity and overextension

→ produce per-workcell roadmaps

→ produce overextension risk report

→ handoff plan to Director for approval

Planning outputs:

MILESTONE_PLAN.md

WORKCELL_ROADMAP_<NAME>.md

DEPENDENCY_SEQUENCE.md

OVEREXTENSION_RISK_REPORT.md

CARRY_OVER_RECOMMENDATION.md

Planning rule:

Planning recommends.

Director approves.

Planning must prevent:

one workcell receiving too much work

QA receiving all validation too late

Integrator receiving all cross-lane issues at the end

frontend being blocked by unscheduled backend work

backend contracts being created without FE/QA visibility

21. Janitor Orchestrator

Folder:

ADAPT/12_JANITOR/

Purpose:

The Janitor Orchestrator keeps ADAPT clean, sustainable, compact, and usable.

Janitor agents:

Stale Artifact Detector

Handoff Archivist

Orphan Task Detector

Summary Compactor

Cleanup Reporter

Janitor responsibilities:

archive consumed handoffs

detect stale context packs

detect superseded requirements

flag orphaned tasks

flag stale blockers

compact summaries

update indexes

recommend cleanup

Janitor limitations:

Janitor does not decide product behavior.

Janitor does not delete truth casually.

Janitor marks, archives, summarizes, and recommends cleanup.

Janitor outputs:

JANITOR_REPORT.md

STALE_ARTIFACT_REGISTER.md

ARCHIVE_CANDIDATES.md

COMPACTION_SUMMARY.md

22. End-of-Cycle Consolidation

Command:

Director consolidate cycle

Purpose:

End-of-cycle consolidation gathers all completed work, evidence, blockers, gaps, validation status, integration status, and carry-over items.

Consolidation workflow:

Director receives consolidate order

→ requests Janitor report

→ requests Integrator merge/pipeline status

→ requests QA validation status

→ requests workcell completion status

→ compares finished work against requirement map

→ records accepted work

→ records carry-over work

→ records open blockers and gaps

→ updates project control plane

→ emits next-cycle planning handoff

Consolidation outputs:

CYCLE_CONSOLIDATION_REPORT.md

ACCEPTED_WORK_REGISTER.md

CARRY_OVER_REGISTER.md

OPEN_GAPS.md

OPEN_BLOCKERS.md

NEXT_CYCLE_HANDOFF.md

23. Memory Bank

Folder:

ADAPT/14_MEMORY_BANK/

Purpose:

The Memory Bank stores references, historical notes, examples, prior framework discussions, and non-authoritative context.

Rule:

Memory Bank is reference only.

Memory Bank is not live authority.

A reference becomes authority only when promoted into Source Truth, Framework, Director Lane, or another governed artifact.

Memory Bank files:

REFERENCES_INDEX.md

NOTES.md

24. Required Initialization Commands

The following commands should be supported by ADAPT:

Initialize ADAPT from requirements

Analyze requirements into source truth

Onboard <Name> as <Role>

Plan milestone <Milestone ID>

Run handoff dispatch

Generate context pack for active handoff

Route gap <Gap ID>

Director consolidate cycle

Run janitor pass

Prepare next cycle

Trigger challenge review

25. Initialization Workflow

Full initialization flow:

1. Create ADAPT folder structure.

2. Place ADAPT framework rules under 00_FRAMEWORK.

3. Place raw/sample business project requirements under 01_SOURCE_TRUTH.

4. Run source truth normalization.

5. Create Director Lane.

6. Director analyzes requirements and creates initial requirement section map.

7. No workcells exist yet.

8. Onboard Integrator.

9. Onboard backend developers.

10. Onboard frontend developer.

11. Onboard QA members.

12. Planning Orchestrator creates milestone roadmap.

13. Director approves roadmap.

14. Context Steward prepares first atomic handoffs.

15. Workcells begin execution.

26. Operating Lifecycle

Full ADAPT lifecycle:

Initialize ADAPT

→ load requirements

→ normalize source truth

→ onboard team members

→ generate workcell roadmaps

→ plan milestone

→ Director approves plan

→ run atomic handoff dispatch

→ Context Steward creates context packs

→ workcells execute scoped work

→ developers self-validate

→ Integrator validates cross-lane readiness

→ QA validates independently

→ gaps/blockers re-enter Director Intake

→ optional Challenge Lane reviews high-risk consensus

→ Director certifies accepted work

→ Director consolidates cycle

→ Janitor archives and compacts

→ Planning prepares next milestone

27. Final Governance Laws

- Director Lane does not mutate code.

- Workcells execute only inside assigned scope.

- Dev self-validation is not QA signoff.

- QA Workcells are independent validation lanes.

- No handoff should require full-project context unless explicitly justified.

- Every handoff must include or reference a Context Pack.

- Every execution must produce evidence.

- Every execution must produce a Context Delta.

- Every run must stop after one bounded movement.

- No gap may be ignored.

- Planning recommends; Director approves.

- Janitor may archive and compact, but must not delete truth casually.

- Challenge Lane may disagree, but must provide evidence or a testable failure mode.

- Memory Bank is not live authority.

- Accepted truth must be versioned and preserved.

28. Scaffold Completion Criteria

The ADAPT scaffold is considered initialized when the following exist:

00_FRAMEWORK/ADAPT_FRAMEWORK.md

00_FRAMEWORK/GOVERNANCE_RULES.md

01_SOURCE_TRUTH/REQUIREMENTS_INDEX.md

02_DIRECTOR_LANE/DIRECTOR_IDENTITY.md

02_DIRECTOR_LANE/PROJECT_CONTROL_PLANE.md

02_DIRECTOR_LANE/INTAKE_REGISTER.md

02_DIRECTOR_LANE/WORKCELL_REGISTRY.md

08_TEMPLATES/WORKCELL_IDENTITY_TEMPLATE.md

08_TEMPLATES/SCOPE_CONTRACT_TEMPLATE.md

08_TEMPLATES/AGENT_TEAM_TEMPLATE.md

08_TEMPLATES/HANDOFF_TEMPLATE.md

10_CONTEXT_ECONOMY/CONTEXT_RULES.md

11_ONBOARDING/ONBOARDING_RULES.md

13_PLANNING/PLANNING_RULES.md

After these exist, ADAPT can accept onboarding commands and begin forming team workcells.

29. First Practical Test

To test the scaffold, use a sample business project and run:

Initialize ADAPT from requirements.

Analyze requirements into source truth.

Onboard Brian as Integrator.

Plan Milestone 01.

Generate Brian's Integrator roadmap.

Run handoff dispatch.

Expected result:

Director Lane exists.

Source truth is normalized.

Integrator Workcell is scaffolded.

Integrator scope is bounded.

Initial roadmap exists.

First handoff exists.

Context Pack exists.

No source code mutation has occurred yet.

This proves the framework can start from requirements, create a lane, and prepare atomic execution without overloading context or mixing responsibilities.